CS-439 Project-2 Cella Rule 150 – Standup Status Report

Standup Status: CS-439 Project-2 Cella Rule 150

Team: MPP = Michael Perez

Tasks (WBS):

#1 – Setup
#1.1 – Create task list
#1.2 – Create status report document
#1.3 – Set up base from previous project code

#2 – Running
#2.1 – Modify 400x400 grid to be 41x20
#2.2 – Initialize all cells to empty (black)
#2.3 – Create another 2D state-array specifically for the TM
#2.4 – Start the TM at [0][20]
#2.5 – Highlight the state the TM tape head is over
#2.6 – Figure out what the heck the rest of this project is about

#3 – Write complete README.txt file

#4 – Write complexity document

Michael:
1. Completed: #1, #2.1, #2.2
2. Plan to complete: #2.3, #2.4, #2.5
3. Obstacles: Other class projects

Progress Board

In-Progress:
#2.3 - Create another 2D state-array specifically for the TM
#2.4 – Start the TM at [0][20]
#2.5 – Highlight the state the TM tape head is over

Done:
#1 – Setup (Wk by Michael, 3/24)
#2.1 – Modify 400x400 grid to be 41x20 (Wk by Michael, 3/26)
#2.2 – Initialize all cells to empty (Wk by Michael, 3/26)

Issues:
None